## Slide 1: Agile Methodology

## Slide 2: Agenda
Introduction to Agile
Agile Manifesto
Scrum Framework
Agile Estimation & Planning
Agile User Stories
Agile Metrics and Reporting
SDLC

## Slide 3: Introduction to Agile

## Slide 4: What is Agile Methodology?
Agile is an approach to project management that centers around incremental and iterative steps to completing projects.
The incremental parts of a project are carried out in short-term development cycles.
The approach prioritizes quick delivery, adapting to change, and collaboration rather than top-down management and following a set plan.
In Agile processes, there is constant feedback, allowing for team members to adjust to challenges as they arise and for stakeholders an opportunity to communicate consistently.
Traditional project management generally progresses linearly. Moving from planning, designing, implementation and closing stages happen after the previous stage is complete.

## Slide 5: Agile Manifesto
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 6: Agile Estimation
  Agile estimation is a process that helps teams estimate how much effort is needed to complete a project or feature. It's a common practice in Agile development teams.
  Planning Poker
  T-shirt Sizing
  Dot Voting

## Slide 7: Agile User Stories
  User stories help teams understand what users want and why they need it.
  User stories help teams collaborate on how to deliver value to users.
  User stories are often used in product backlogs to prioritize what to develop.

## Slide 8: Agile Metrics
  Agile metrics are quantitative measurements of a team's performance. They can be used to identify areas for improvement and plan sprints. Agile reporting uses metrics to help teams measure their success against their goals.
Sprint Burndown
A chart that shows how many story points have been completed and remain during a sprint.
Velocity Chart
A metric that measures the number of story points a team captures in each sprint.

## Slide 9: Scrum Framework
  Scrum is a framework within the Agile methodology. It uses time-boxed cycles called sprints to deliver incremental improvements and emphasizes regular feedback through sprint reviews. Though not all Agile teams use Scrum, it is a popular approach in many tech companies, particularly in the field of software development.
  Scrum Values
Commitment: A commitment to the Scrum values and the work being done
Focus: A focus on the work being done and the goals of the Scrum team
Openness: An openness to sharing ideas and working together
Respect: A respect for others and their ideas
Courage: The courage to do the right thing and work on difficult problems

## Slide 10: Scrum Activities
  Scrum activities are events that take place within a Sprint, which is a fixed-length period of time in the Scrum model.
The five Scrum activities are:
Sprint planning: The first event in a Sprint, where the team plans out the work to be done
Daily scrum: A 15-minute meeting where the team checks in on progress and adjusts plans
Sprint review: A meeting where the team and stakeholders review the work done and gather feedback
Sprint retrospective: A meeting where the team discusses what went well and what could be improved
Backlog refinement: An activity that involves refining the backlog

## Slide 11: SDLC
  The Software Development Life Cycle (SDLC) is a structured process that enables the production of high-quality, low-cost software, in the shortest possible production time. The goal of the SDLC is to produce superior software that meets and exceeds all customer expectations and demands.
  Planning & Requirement Analysis
  Designing
  Development
  Testing
  Deployment

## Slide 12: Navigating Q&A sessions
Questions?

## Slide 13: Thank you